**Gantt Chart, PERT, CPM Compatibility Matrix**

Instructions:

1. Print out the matrix; then gather a set of highlighters or colored pens.

2. Highlight each "I Want to" item according to its importance: green for "must-have," yellow for "nice-to-have," and red for "not necessary."

3. Compare each method's column for green "yes" responses; then consider yellow "yes" responses to determine which method best aligns
 with your highlighted priorities.

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **I Want to...** | **CPM** | **PERT** | **Gantt** | **CPM + PERT** |
| Analyze large and complex projects | Yes | Yes | No | Yes |
| Use the critical path to determine project duration | Yes | Yes | No | Yes |
| Focus on time, schedule, and resource allocation | Yes | No | Yes | Yes |
| Understand task acceleration techniques like crashing | Yes | No | No | Yes |
| Assess projects with variable and uncertain time frames | No | Yes | No | Yes |
| Accelerate project completion by identifying essential tasks | Yes | Yes | No | Yes |
| Adjust the schedule when unforeseen challenges arise | Yes | No | No | Yes |
| Simplify project management for small projects | No | No | Yes | No |
| Avoid complexity and extensive data collection | No | No | Yes | No |
| Obtain a quick and easy-to-understand visualization | No | No | Yes | No |
| Focus solely on task durations and not on task dependencies | No | No | Yes | No |

|  |
| --- |
| **DISCLAIMER**Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk. |