**[A blue and white sign

Description automatically generated](https://www.smartsheet.com/try-it?trp=12143&utm_source=template-word&utm_medium=content&utm_campaign=Sample+Agile+Test+Estimation-word-12143&lpa=Sample+Agile+Test+Estimation+word+12143)Agile Test Estimation   
Template – Example**

|  |  |  |  |
| --- | --- | --- | --- |
| TITLE | | | |
| Agile Test Estimation for Positive Charge's EV Charging System | | | |
| PREPARED BY | DATE | VERSION | TEST ID |
| Carmen Robertson | 07/15/20XX | 1.0 | – – – – – |

ESTIMATION

|  |  |  |  |
| --- | --- | --- | --- |
| ESTIMATED EFFORT | BUFFER % | BUFFER AMOUNT | TOTAL ESTIMATED EFFORT |
| 94 | 10% | 9.4 | 103.4 |
| (TASKS TOTAL + PHASES TOTAL) | Enter Percentage | (EST. \* BUFFER %) | (EFFORT + BUFFER) |

TEST TASKS

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TASK ID | TASK DESCRIPTION | EST. EFFORT  in Hours | RESOURCE  ASSIGNED | START  DATE | END  DATE |
| T001 | Test user login functionality | 5 | Jamal King | 07/16/20XX | 07/16/20XX |
| T002 | Test initiation of charging session | 8 | Petrus Nishimura | 07/17/20XX | 07/17/20XX |
| T003 | Test charging status updates | 6 | Tamika Marshall | 07/18/20XX | 07/18/20XX |
| TOTAL TEST TASKS ESTIMATED EFFORT | | 19 |  |  |  |

TEST PHASES

|  |  |
| --- | --- |
| TEST PHASE | EST. EFFORT  in Hours |
| Test Planning | 10 |
| Test Design | 12 |
| Test Execution | 40 |
| Defect Management | 8 |
| Test Reporting | 5 |
| TOTAL TEST PHASES ESTIMATED EFFORT | 75 |

ASSUMPTIONS

|  |  |
| --- | --- |
| 1 | Stable internet connection is available for all tests |
| 2 | Test data is prepared and validated before the test execution phase |

RISKS

|  |  |
| --- | --- |
| 1 | Potential delays due to unforeseen defects |
| 2 | Resource availability issues |

Agile Test Estimation Template

|  |  |  |  |
| --- | --- | --- | --- |
| TITLE | | | |
|  | | | |
| PREPARED BY | DATE | VERSION | TEST ID |
|  |  |  |  |

ESTIMATION

|  |  |  |  |
| --- | --- | --- | --- |
| ESTIMATED EFFORT | BUFFER % | BUFFER AMOUNT | TOTAL ESTIMATED EFFORT |
|  |  |  |  |
| (TASKS TOTAL + PHASES TOTAL) | Enter Percentage | (EST. \* BUFFER %) | (EFFORT + BUFFER) |

TEST TASKS

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| TASK ID | TASK DESCRIPTION | EST. EFFORT  in Hours | RESOURCE  ASSIGNED | START  DATE | END  DATE |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
|  |  |  |  |  |  |
| TOTAL TEST TASKS ESTIMATED EFFORT | |  |  |  |  |

TEST PHASES

|  |  |
| --- | --- |
| TEST PHASE | EST. EFFORT  in Hours |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |
| TOTAL TEST PHASES ESTIMATED EFFORT |  |

ASSUMPTIONS

|  |  |
| --- | --- |
| 1 |  |
| 2 |  |
| 3 |  |
| 4 |  |
| 5 |  |

RISKS

|  |  |
| --- | --- |
| 1 |  |
| 2 |  |
| 3 |  |
| 4 |  |
| 5 |  |

|  |
| --- |
| **DISCLAIMER**  Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk. |