**[A blue and white logo

Description automatically generated](https://www.smartsheet.com/try-it?trp=12302&utm_source=template-word&utm_medium=content&utm_campaign=Example+Agile+Scrum+Product+Roadmap-word-12302&lpa=Example+Agile+Scrum+Product+Roadmap+word+12302)****AGILE SCRUM PRODUCT ROADMAP TEMPLATE – EXAMPLE**

**PHASES**

STREAM 1

STREAM 4

STREAM 2

STREAM 3

STREAM KEY

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | | SPRINT 0 | SPRINT 1 | SPRINT 2 | SPRINT 3 | SPRINT 4 | SPRINT 5 | SPRINT 6 | SPRINT 7 |
|  |  | | 1-Jun | 15-Jun | 29-Jun | 13-Jul | 27-Jul  MILESTONE  00/00/00 | 10-Aug | 24-Aug | 7-Sep |
| Product | | Define product vision and strategy. |  |  |  |  | TEXT  TEXT  TEXT  TEXT |  |  |  |
| Team | | Prioritize product backlog items. |  |  | TEXT |  |  |  |  |  |
|  | | Gather and analyze customer feedback. |  |  |  | TEXT |  |  |  |  |
|  | | Coordinate with stakeholders on product requirements. |  | TEXT |  |  |  |  |  |  |
|  | | Review and update product goals. |  |  | TEXT |  |  |  |  |  |
| Project | | Develop sprint planning and timelines. |  |  | TEXT |  |  |  |  |  |
| Management | | Monitor sprint progress and adjust as needed. |  |  | TEXT |  |  |  |  |  |
| Team | | Facilitate daily stand-up meetings. |  |  |  |  |  |  |  |  |
|  | | Manage resource allocation and workload. |  | TEXT |  |  |  |  |  |  |
|  | | Ensure cross-team communication and collaboration. |  |  |  |  |  |  |  |  |
| Development | | Implement new features from backlog. |  |  |  |  |  |  |  |  |
| Team | | Conduct code reviews and refactoring. |  |  |  |  |  |  |  |  |
|  | | Develop and integrate APIs. |  |  |  |  |  |  |  |  |
|  | | Address technical debt and optimize performance. |  |  |  |  |  |  |  |  |
|  | | Collaborate with UX and QA teams for feature integration. |  |  |  |  |  |  |  |  |
| User | | Design user interface and experience prototypes. |  |  |  |  |  |  |  |  |
| Experience | | Conduct user research and usability testing. |  |  |  |  |  |  |  |  |
| (UX) Team | | Create and update design system components. |  |  |  |  |  |  |  |  |
|  | | Collaborate with developers on UI implementation. |  |  |  |  |  |  |  |  |
|  | | Iterate designs based on feedback and testing results. |  |  |  |  |  |  |  |  |
| Quality | | Develop and execute test plans. |  |  |  |  |  |  |  |  |
| Assurance | | Perform automated and manual testing. |  |  |  |  |  |  |  |  |
| Team | | Identify, document, and track bugs. |  |  |  |  |  |  |  |  |
|  | | Validate user stories against acceptance criteria. |  |  |  |  |  |  |  |  |
|  | | Conduct regression testing after each build. |  |  |  |  |  |  |  |  |
| Cross- | | Participate in sprint retrospectives and reviews. |  |  |  |  |  |  |  |  |
| Functional | | Update documentation and user guides. |  |  |  |  |  |  |  |  |
| Tasks | | Plan for upcoming sprints based on team feedback. |  |  |  |  |  |  |  |  |
|  | | Coordinate with marketing and sales for product launch. |  |  |  |  |  |  |  |  |
|  | | Conduct risk assessment and mitigation planning. |  |  |  |  |  |  |  |  |

|  |
| --- |
| **DISCLAIMER**  Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk. |